Solar Ireland Supabase Backend Architecture Updated Specification ¦ April 2026 25 Tables ¦ 14 Edge Functions ¦ 7 Storage Buckets ¦ A/B Testing

Table of Contents

1. Executive Summary	1

2. Current Project State	1

2.1 Technology Stack	2

2.2 API Routes	2

2.3 Integration Status	2

3. Database Architecture	2

3.1 Schema Overview	3

3.2 Domain Breakdown	3

3.3 Entity Relationships	3

4. A/B Testing System	4

4.1 Architecture	4

4.2 Default Experiments	4

4.3 API Endpoints	5

4.4 Frontend Integration	5

4.5 Migration Path to Supabase	5

5. Edge Functions	5

6. Row-Level Security	6

7. Storage Architecture	6

8. Implementation Phases	6

Phase 1: Lead Capture (1-2 Weeks)	7

Phase 2: Content Migration (2-3 Weeks)	7

Phase 3: Customer Portal (2-3 Weeks)	7

Phase 4: GDPR and Analytics (1-2 Weeks)	7

Phase 5: Polish and A/B Testing Migration (1-2 Weeks)	8

9. Environment Variables	8

# 1. Executive Summary

This document defines the complete Supabase backend architecture for the Solar Ireland website, a Next.js 16.1.3 application serving the Irish residential solar panel market. The backend supports lead capture, content management, customer portal access, analytics tracking, GDPR compliance, and A/B testing for conversion optimisation. The architecture leverages Supabase for its PostgreSQL database with Row-Level Security, Edge Functions for serverless logic, and Storage buckets for document management.

The specification covers 25 database tables organised across 6 domains, 14 Edge Functions, 7 Storage buckets, and over 20 Row-Level Security policies. The A/B testing system has been recently added using a local SQLite database with 4 tables and 5 API routes, providing experiment management, variant assignment, conversion tracking, and statistical reporting. The system is designed for phased implementation over 8 to 12 weeks, with each phase delivering standalone business value.

All frontend data is currently hardcoded in TypeScript files or uses local SQLite for A/B testing. The Supabase integration plan progressively replaces these static data sources with real database queries while maintaining the existing dark-theme UI and component architecture. Reference numbers follow the SI-YYYY-NNNN format for survey bookings, and the portal authentication flow uses magic links with JWT-scoped RLS policies to ensure customer data isolation.

# 2. Current Project State

## 2.1 Technology Stack

The Solar Ireland website is built on a modern JavaScript stack optimised for performance and developer experience. The primary framework is Next.js version 16.1.3, running on the App Router architecture with Turbopack as the bundler. The UI layer uses React 19 with server components and client-side dynamic imports for interactive elements. Styling is handled through Tailwind CSS version 4 with custom glass-morphism design patterns. Animations use a custom motion library (lib/motion.tsx) that replaces Framer Motion due to a Turbopack compatibility issue, requiring all 14 interactive components to use ssr:false dynamic imports.

The local development environment uses better-sqlite3 for the A/B testing database, with a Prisma ORM layer targeting SQLite. The z-ai-web-dev-sdk package provides AI capabilities for chat completions and image generation, used in the bill analyser and AI chatbot features. All 270 SVG icons are sourced from the lucide-react library. The development server runs on port 3000 with a Caddy reverse proxy on port 81 for production preview.

## 2.2 API Routes

The application currently exposes 7 API route groups. The contact route handles form submissions but currently only logs to the console with no database persistence. The chat route provides AI-powered conversation using the z-ai-web-dev-sdk for LLM completions. The analyse-bill route uses vision AI to scan electricity bills and generate financial analysis. The A/B testing routes are the most recently added, providing five endpoints for experiment management: assign, convert, experiments, results, and stats. All A/B routes use the local SQLite database with the better-sqlite3 driver.

| Route | Purpose | Database | Status |
| --- | --- | --- | --- |
| /api/contact | Form submission handler | None | console.log only |
| /api/chat | AI chatbot completions | None | Operational |
| /api/analyse-bill | Bill OCR + financial analysis | None | Operational |
| /api/ab/assign | A/B variant assignment | SQLite | Operational |
| /api/ab/convert | A/B conversion tracking | SQLite | Operational |
| /api/ab/experiments | List all experiments | SQLite | Operational |
| /api/ab/results | Experiment results by ID | SQLite | Operational |
| /api/ab/stats | A/B system overview stats | SQLite | Operational |

## 2.3 Integration Status

As of April 2026, the Supabase backend has not been integrated into the live application. The planning artefacts are complete: a full SQL schema with 25 tables exists in supabase/schema.sql, two documentation files describe the architecture, and the SUPABASE_GUIDE.md provides implementation instructions. However, the @supabase/supabase-js package is not installed, the src/lib/db.ts file exports null with a TODO comment, no Supabase environment variables are configured, and none of the API routes reference Supabase. The A/B testing system was recently implemented using local SQLite as a standalone module, independent of the planned Supabase integration.

# 3. Database Architecture

## 3.1 Schema Overview

The Supabase schema defines 25 tables across 6 functional domains, supported by 11 custom PostgreSQL enum types, 1 sequence for reference number generation, 3 database functions, 7 triggers, over 20 Row-Level Security policies, and 15 indexes including GIN indexes for JSONB columns. The schema uses PostgreSQL extensions uuid-ossp and pgcrypto for UUID generation and cryptographic operations.

## 3.2 Domain Breakdown

The Lead Capture domain contains 4 tables: contact_submissions for the /contact form, survey_bookings for the /book-survey 4-step wizard with SI-YYYY-NNNN reference generation, bill_analyses for AI-powered electricity bill analysis results, and lead_sources for unified UTM attribution across all entry points. This domain has the highest revenue impact because every lead currently goes to console.log or WhatsApp only, with no persistence for follow-up or reporting.

The Content Management System domain contains 6 tables: blog_posts and blog_content_sections replace the 1000-line hardcoded blog-data.ts file, blog_categories provide filter taxonomy, counties and county_faqs replace the 32 hardcoded county entries, and site_settings replaces the solar-data.ts constants with a dynamic key-value store supporting grant amounts, savings figures, contact details, and social media links.

The Service and Pricing domain contains 4 tables: service_packages stores the Essential, Popular, and Premium tiers currently hardcoded on the /services page, financing_options covers Green Loan, Upfront, and Mortgage Top-Up options, testimonials manages customer reviews, and team_members handles the /about page staff profiles. The Customer Portal domain contains 5 tables: customers for portal records, customer_installation_steps for the 11-step installation timeline, documents for portal files, notifications for project updates, and profiles extending auth.users with role-based access.

The Analytics and GDPR domain contains 5 tables: cookie_consent_records for DPC audit trails, newsletter_subscriptions to replace the fake frontend subscription flow, exit_intent_conversions for popup tracking, whatsapp_lead_sources for click attribution, and chat_conversations for AI chatbot history.

## 3.3 Entity Relationships

The auth.users table has a one-to-one relationship with profiles via a CASCADE delete. The profiles table then branches into admin and customer roles. Admin users have full CRUD access to all tables through RLS policies that check for the admin role. Customer users are restricted to their own data through profile_id foreign keys on the customers table, which cascades to customer_installation_steps, documents, and notifications.

Lead capture tables (contact_submissions, survey_bookings, bill_analyses) each have a loose relationship to lead_sources via a related_id UUID column. The blog system has a proper relational structure: blog_categories one-to-many blog_posts one-to-many blog_content_sections, all with CASCADE deletes. Counties one-to-many county_faqs follows the same pattern. The site_settings table is a standalone key-value store with no foreign keys.

# 4. A/B Testing System

## 4.1 Architecture

The A/B testing system is a self-contained module that currently operates on a local SQLite database rather than Supabase. It was implemented as a standalone feature to enable conversion optimisation experiments without waiting for the full Supabase migration. The system consists of a database layer in src/lib/ab-testing/db.ts with 4 tables, a React context provider and hook in src/lib/ab-testing/hooks.tsx, and 5 API routes under /api/ab/.

The database layer uses better-sqlite3 with WAL journal mode and a 5-second busy timeout for concurrency safety. It creates 4 tables: ab_experiments for experiment definitions, ab_variants for variant configurations with traffic weights, ab_assignments for visitor-to-variant mappings, and ab_conversions for conversion events. Each table has appropriate indexes for query performance on experiment IDs, visitor IDs, and conversion types.

## 4.2 Default Experiments

Three experiments are seeded by default. The Hero CTA Text experiment tests two primary call-to-action button texts: 'Analyse My Bill - Free' as the control and 'Get Your Free Solar Quote' as the variant, using 50/50 traffic splitting. The Hero Headline experiment tests two headline copy variants: 'Your Energy. Your Asset.' as control and 'Stop Renting Your Energy.' as variant. The Social Proof Display experiment tests two presentation styles for the hero trust section: 'Badge + Trust Row' as control and 'Compact Stats Row' as variant.

| Experiment ID | Name | Control | Variant | Split |
| --- | --- | --- | --- | --- |
| hero-cta-text | Hero CTA Text | Analyse My Bill - Free | Get Your Free Solar Quote | 50/50 |
| hero-headline | Hero Headline | Your Energy. Your Asset. | Stop Renting Your Energy. | 50/50 |
| social-proof-style | Social Proof Display | Badge + Trust Row | Compact Stats Row | 50/50 |

## 4.3 API Endpoints

The assign endpoint (POST /api/ab/assign) accepts a visitorId and returns variant assignments for all running experiments. It uses weighted random selection to assign new visitors while returning existing assignments for returning visitors. The convert endpoint (POST /api/ab/convert) records conversion events tied to a specific experiment and visitor, supporting custom conversion types and metadata.

The experiments endpoint (GET /api/ab/experiments) returns all experiments with their current status and results. The results endpoint (GET /api/ab/results?experiment=ID) provides detailed results for a single experiment including per-variant visitor counts, conversion counts, conversion rates, and a breakdown by conversion type. The stats endpoint (GET /api/ab/stats) returns an overview of the entire A/B testing system including total experiments, running count, assignments, and conversions.

## 4.4 Frontend Integration

The ABTestProvider component wraps the application and manages visitor identity through localStorage. Each visitor receives a persistent anonymous ID (v_timestamp_random8) that survives page reloads. On mount, the provider fetches all variant assignments in a single POST request and exposes them through React context. The useABTest hook provides per-experiment access to variant ID, variant name, control status, conversion tracking, and loading state.

## 4.5 Migration Path to Supabase

When the Supabase integration is completed, the A/B testing tables should be migrated from SQLite to PostgreSQL. The four tables map directly to equivalent Supabase tables with PostgreSQL types replacing SQLite types: TEXT becomes TEXT, INTEGER becomes BIGINT or INTEGER, and JSON strings become proper JSONB columns. The API route logic remains unchanged since the db.ts module abstracts all database operations behind exported functions. The seed data should be preserved during migration, and the weighted random selection algorithm works identically in PostgreSQL.

# 5. Edge Functions

The architecture specifies 14 Supabase Edge Functions that handle all server-side business logic. Public functions require no authentication and handle form submissions, analytics tracking, and portal access. Customer functions require JWT authentication and provide portal data access scoped through RLS policies. Admin functions require the admin role and provide full CRUD operations on all content.

The submit-contact function (POST) inserts contact form data into contact_submissions and triggers a sales team notification via Postmark email. The book-survey function (POST) validates the 4-step form, generates a unique SI-YYYY-NNNN reference, inserts the booking, and sends confirmation emails. The analyse-bill function (POST) runs the AI financial analysis and persists results for lead capture. The admin-blog-crud function (POST/PUT/DELETE) manages blog posts and content sections with draft/published workflow control.

# 6. Row-Level Security

Every table in the Supabase schema has Row-Level Security enabled. The policy matrix defines three access tiers: anonymous visitors, authenticated customers, and admin users. Anonymous visitors can INSERT into lead capture tables and SELECT from published content. Customer users can SELECT their own data through profile_id foreign keys. Admin users have full CRUD access to all tables, enforced by EXISTS subqueries checking the admin role on the profiles table.

Special policies include the bill_analyses session-based SELECT which allows anonymous access via a custom header (x-session-id), and the newsletter unsubscribe policy which allows UPDATE but only to set status to 'unsubscribed'. IP addresses on contact_submissions are annotated for 30-day anonymisation to comply with GDPR requirements. Bill uploads in Storage are restricted to Edge Function access only and auto-deleted after processing.

# 7. Storage Architecture

Seven Storage buckets organise all file assets. Public buckets serve blog images, installation photographs, county hero images, and team photos directly to visitors. The portal-documents bucket requires authentication and implements per-customer policies so customers can only access their own files. The bill-uploads bucket is restricted to Edge Function access only for temporary electricity bill images that are automatically deleted after AI processing. The admin-assets bucket is restricted to admin users for internal documents and templates.

# 8. Implementation Phases

## Phase 1: Lead Capture (1-2 Weeks)

Wire up all contact forms to Supabase. Replace console.log in the contact route with INSERT to contact_submissions. Connect the /book-survey form to the book-survey Edge Function for reference generation and email notifications. Persist bill analysis results from the /solar-calculator to bill_analyses. Implement UTM parameter capture in lead_sources across all entry points. This phase has the highest revenue impact because every lead currently goes to console.log or WhatsApp with no database persistence.

## Phase 2: Content Migration (2-3 Weeks)

Migrate all hardcoded content from TypeScript files to Supabase tables. Move the 1000-line blog-data.ts to blog_posts and blog_content_sections. Transfer the 32 county entries from CountiesClient.tsx to the counties table. Convert the solar-data.ts constants to site_settings rows. Update all frontend components to fetch from Supabase instead of importing static data. This phase reduces maintenance burden and enables content updates through the Supabase Dashboard without code deployments.

## Phase 3: Customer Portal (2-3 Weeks)

Replace all demo data in the customer portal with real Supabase queries. Implement the reference lookup flow through the validate-portal-reference Edge Function. Connect the portal dashboard to fetch real installation steps, documents, and notifications. Set up magic link authentication with JWT-scoped RLS policies. Deploy the portal behind a feature flag for gradual rollout to real customers.

## Phase 4: GDPR and Analytics (1-2 Weeks)

Wire up cookie consent records to provide a DPC-compliant audit trail. Make the newsletter subscription form functional by connecting to newsletter_subscriptions. Track exit intent conversions and WhatsApp click attribution. Save AI chatbot conversation history for quality monitoring and lead identification.

## Phase 5: Polish and A/B Testing Migration (1-2 Weeks)

Migrate the A/B testing SQLite tables to Supabase PostgreSQL. Set up Realtime subscriptions for the portal to show live installation progress updates. Configure Storage bucket image transforms for blog thumbnails. Build the foundation for an admin dashboard that surfaces lead counts, conversion rates, and A/B experiment results.

# 9. Environment Variables

Three environment variables are required for the Supabase integration. NEXT_PUBLIC_SUPABASE_URL is the project endpoint URL (https://your-project.supabase.co) and is safe to expose to the client. NEXT_PUBLIC_SUPABASE_ANON_KEY is the anonymous key for client-side operations and is also safe to expose. SUPABASE_SERVICE_ROLE_KEY is the service role key that bypasses RLS and must NEVER be exposed to the client; it should only be used in Edge Functions and server-side API routes. The current .env file contains only a SQLite DATABASE_URL for the A/B testing system.